TECHNICAL BUILD BRIEF

AI Ad Generation &

Auto-Publishing Platform

For: Senior Full-Stack Developer

Prepared by: [YOUR COMPANY NAME]  |  Version 1.0  |  [DATE]

1. Project Overview

Build a SaaS web platform that allows any product-based business to record a short video of themselves with their product, generate a photorealistic AI avatar of that person interacting with the product, and auto-publish the generated video ad to multiple social platforms (TikTok, Facebook, Twitter/X, Instagram, YouTube Shorts). The platform also supports paid promotion boosts via each platform's ads API — all managed from a single dashboard.

Target industries: food & beverage, apparel, heavy equipment, marine, machinery, automotive, retail — any business selling a physical product.

1.1 Core User Flow

- Customer signs up / logs in

- Customer uploads a short video of themselves + their product

- Platform processes video → generates AI avatar → produces video ad

- Customer previews and approves generated ad

- Customer selects target platforms and scheduling

- Platform auto-publishes to selected platforms

- Customer optionally sets a paid promotion budget per platform

- Dashboard shows analytics (views, clicks, spend) in real time

2. Recommended Tech Stack

Use your discretion for equivalent alternatives. These are strong defaults.

| Layer | Recommended | Notes |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | React Server Components, Tailwind CSS, shadcn/ui |
| Backend / API | Node.js + Express or Next.js API routes | REST API; tRPC optional for type safety |
| Database | PostgreSQL (Supabase or RDS) | Prisma ORM. Store users, jobs, platform tokens, analytics |
| Auth | NextAuth.js or Clerk | OAuth2 for social platform connections, email/password for dashboard |
| File Storage | AWS S3 or Cloudflare R2 | Store uploaded videos, generated ads, thumbnails |
| AI Video / Avatar | D-ID API, HeyGen API, or Synthesia API | D-ID is most cost-effective. Swap in custom model later |
| Video Processing | FFmpeg (self-hosted) or AWS MediaConvert | Trim, transcode, resize to platform aspect ratios |
| Job Queue | BullMQ + Redis | Async processing of AI generation jobs. Prevents timeouts |
| Social Publishing | TikTok Content Posting API, Meta Graph API, Twitter v2 API, YouTube Data API v3 | Each requires OAuth2 app credentials per platform |
| Paid Ads APIs | Meta Ads API, TikTok Ads API, Twitter Ads API | For budget-based post boosting from dashboard |
| Payments | Stripe | Subscription billing + ad budget top-ups |
| Email | Resend or SendGrid | Transactional emails (job complete, publish confirm, etc.) |
| Hosting | Vercel (frontend) + Railway or Render (backend) | Or AWS ECS if scaling is a priority from day one |
| Monitoring | Sentry + Axiom or Datadog | Error tracking + log management |

3. Build Phases & Deliverables

Phase 1 — Infrastructure & Auth (Week 1–2)

| # | Task | Details | Priority |
| --- | --- | --- | --- |
| 1.1 | Repo & CI/CD setup | GitHub monorepo, GitHub Actions, ESLint, Prettier, Husky pre-commit hooks | CRITICAL |
| 1.2 | DB schema design | Users, organizations, projects, jobs, published_posts, platform_tokens, ad_campaigns, analytics tables. Run migrations via Prisma. | CRITICAL |
| 1.3 | Auth system | Email/password signup + login. OAuth2 login (Google). Session management via NextAuth/Clerk. Role: admin, customer. | CRITICAL |
| 1.4 | S3/R2 file storage | Presigned URL upload flow. Separate buckets: raw_uploads, processed_videos, generated_ads. | CRITICAL |
| 1.5 | BullMQ + Redis setup | Job queues for: video_processing, ai_generation, social_publishing, ads_boost. Dead-letter queue + retry logic. | HIGH |
| 1.6 | Base dashboard shell | Authenticated layout. Sidebar nav. Empty state pages for each section. Mobile responsive. | HIGH |

Phase 2 — Video Upload & AI Generation Pipeline (Week 3–6)

- Video upload UI: drag-and-drop or file picker. Accept MP4/MOV up to 500MB. Show upload progress. Store to S3 raw_uploads bucket.

- Video validation worker: check duration (5–120s), resolution (min 720p), codec. Reject with user-friendly error if invalid.

- FFmpeg preprocessing worker: normalize audio, transcode to H.264 MP4, extract thumbnail frame, generate 9:16 / 16:9 / 1:1 versions.

- AI Avatar API integration (D-ID / HeyGen): POST video to API with product prompt context. Poll for completion. Download result. Store to generated_ads bucket.

- Ad preview UI: side-by-side original vs generated. Approve / Regenerate / Edit title/caption actions.

- Job status system: real-time status updates via SSE or WebSocket. States: queued → processing → awaiting_approval → approved → published.

- Error handling: failed jobs notify user via email + dashboard alert. Retry up to 3x automatically.

AI Avatar API Notes

D-ID Talk endpoint: POST /talks with source_url (headshot or video frame) + script. For full-body, use D-ID Clips or HeyGen avatar creation flow. Abstract behind an internal adapter interface so the AI provider can be swapped without touching the rest of the codebase.

POST /api/jobs/create  { videoUploadId, productDescription, tone, targetPlatforms[] }

Phase 3 — Social Platform Integrations (Week 7–10)

Each platform requires its own OAuth2 app credentials registered by the customer. Store encrypted access + refresh tokens per user per platform in platform_tokens table. Implement token refresh logic.

TikTok — Content Posting API v2

POST /v2/post/publish/video/init → upload video → publish. Requires Business Account. Scope: video.upload, video.publish

Facebook / Instagram — Meta Graph API v18+

POST /{page-id}/videos for Facebook. POST /{ig-user-id}/media + /{ig-user-id}/media_publish for Instagram Reels. Requires Page access token.

Twitter / X — Twitter API v2

POST /2/tweets with media. Upload video via chunked media upload endpoint first (INIT → APPEND → FINALIZE → STATUS check).

YouTube Shorts — YouTube Data API v3

videos.insert with shorts-compatible aspect ratio (9:16) and #Shorts in title/description. OAuth2 scope: youtube.upload

LinkedIn — LinkedIn Marketing API

POST /ugcPosts with VIDEO asset. Register upload → upload binary → create post. Requires w_member_social scope.

Publishing Worker Logic

Each publish job: load platform token → refresh if expired → format video to platform specs (resolution, bitrate, max duration) → upload → publish → store post_id and platform URL in published_posts table → update job status.

POST /api/posts/publish  { jobId, platforms[], scheduleAt? }

Phase 4 — Paid Promotion / Ads Boost (Week 8–10, parallel)

Allow customers to set a promotion budget per published post, per platform. This creates a paid ad campaign using the post as the creative.

- Meta Ads API: create AdAccount → AdCampaign → AdSet → Ad using the published post as ad creative. Support daily budget, duration, objective (REACH or VIDEO_VIEWS).

- TikTok Ads API: create campaign → ad group → ad using the TikTok post video ID. Spark Ads mode preferred (boosts organic post directly).

- Twitter Ads API: create Promoted Tweet from existing organic tweet ID. Set campaign budget + duration.

- UI: after publishing, show 'Boost This Ad' panel. Inputs: budget ($), duration (days), objective. Show estimated reach. Confirm → create campaign.

- Store campaign_id, spend, impressions, clicks in ad_campaigns table. Sync analytics on a cron schedule (every 6h).

- Stripe integration: customer adds a credit balance. Ad spend is deducted from balance. Low balance alert emails.

Phase 5 — Analytics Dashboard (Week 10–12)

- Per-post metrics: views, likes, shares, comments, clicks, reach — pulled from each platform's analytics API on a schedule.

- Aggregate dashboard: total spend, total reach, best-performing ad, platform breakdown charts.

- Charts: use Recharts or Chart.js. Line chart (views over time), bar chart (platform comparison), donut (spend breakdown).

- Export: CSV export of all campaign data.

- Sync schedule: BullMQ repeatable job every 6 hours per platform per user.

Phase 6 — Billing, Multi-Tenancy & Polish (Week 12–14)

- Stripe Billing: Free trial (3 ads), Starter ($X/mo — 20 ads), Pro ($XX/mo — unlimited). Webhook handler for subscription events.

- Usage limits enforced server-side: check quota before accepting new job.

- Multi-tenancy: Organizations model. One account can manage multiple brand profiles. Each brand has its own platform connections and ad history.

- Onboarding flow: connect social accounts wizard. Step-by-step OAuth2 connection per platform with clear permission explanations.

- Settings: account, billing, connected platforms (connect/disconnect), notification preferences.

- Mobile responsive: full dashboard usable on tablet and mobile.

4. Key API Endpoints

RESTful API. All routes under /api/v1/. JWT auth via Bearer token. Rate-limited.

POST   /auth/signup                           // Create account

POST   /auth/login                            // Get JWT

GET    /jobs                                  // List all jobs for user

POST   /jobs/create                           // Create new ad generation job

GET    /jobs/:id                              // Get job status + result

POST   /jobs/:id/approve                      // Approve generated ad

POST   /jobs/:id/regenerate                   // Trigger regeneration

POST   /posts/publish                         // Publish approved ad to platforms

POST   /posts/:id/boost                       // Create paid promotion for a post

GET    /analytics/summary                     // Dashboard summary metrics

GET    /analytics/posts/:id                   // Per-post analytics

GET    /platforms                             // List connected platforms for user

POST   /platforms/connect/:platform           // Initiate OAuth2 connection

DELETE /platforms/disconnect/:platform        // Revoke platform token

GET    /billing/subscription                  // Get subscription status

POST   /billing/portal                        // Stripe customer portal redirect

5. Environment Variables

All secrets via .env (never committed). Use a secret manager (AWS Secrets Manager, Doppler, or Vercel env) in production.

DATABASE_URL

REDIS_URL

JWT_SECRET

NEXTAUTH_SECRET

AWS_ACCESS_KEY_ID / AWS_SECRET_ACCESS_KEY / S3_BUCKET_NAME

DID_API_KEY  (or HEYGEN_API_KEY)

TIKTOK_CLIENT_KEY / TIKTOK_CLIENT_SECRET

META_APP_ID / META_APP_SECRET

TWITTER_API_KEY / TWITTER_API_SECRET

YOUTUBE_CLIENT_ID / YOUTUBE_CLIENT_SECRET

LINKEDIN_CLIENT_ID / LINKEDIN_CLIENT_SECRET

TIKTOK_ADS_APP_ID / TIKTOK_ADS_SECRET

META_ADS_ACCESS_TOKEN

STRIPE_SECRET_KEY / STRIPE_WEBHOOK_SECRET

RESEND_API_KEY

SENTRY_DSN

6. Security Requirements

- All OAuth2 tokens encrypted at rest (AES-256) in DB. Never expose to frontend.

- Presigned S3 URLs only — never expose bucket credentials to client.

- Input validation on all API routes (Zod schemas).

- Rate limiting on all endpoints (upstash/ratelimit or express-rate-limit).

- CORS locked to allowed origins only.

- Helmet.js headers on all API responses.

- User can only access their own jobs/posts/analytics — enforce in all DB queries (userId WHERE clause).

- Webhook endpoints verified with platform signatures (Meta uses HMAC-SHA256, Stripe uses webhook secret).

- No PII logged. Sanitize log output.

7. Handover & Definition of Done

The build is considered complete when all of the following are satisfied:

- All Phase 1–6 tasks completed and deployed to production

- Full E2E test: upload video → generate ad → publish to at least 3 platforms → boost ad → view analytics

- All API endpoints documented in Postman or OpenAPI 3.0 spec

- README with: local setup, env vars, DB migration steps, deployment guide

- All secrets rotated and stored in production secret manager (not .env files on server)

- Sentry error tracking live and receiving events

- Stripe test mode → live mode switched and verified

- Load test: simulate 50 concurrent job submissions without queue failure

Questions? Contact [YOUR NAME]  |  [EMAIL]  |  [PHONE]

Weekly check-ins recommended. Raise blockers immediately — don't wait for the next meeting.